Weekly Report

10/10/2026 – 17/10/2026

Group ID: 15

Project Name: Movie Theater Management and Online Ticket Booking System

Prepared by: Huynh Thanh Tu

Team members:

24120235 – Huynh Thanh Tu Project manager
24120098 – Nguyen Quoc Nam 
24120271 – Nguyen Trung Chinh

24120244 – Phan Van Viet

24120255 – Tran Thien An

# Achievements since last week:

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | Establish the Baseline for Requirements, Use Cases, and Preliminary Architecture - Develop Use Case Diagrams. - Develop Sequence Diagrams. | 16/10/2026 | T. Huynh; V. Phan | 100% |
| 2 | Establish Collaboration Guidelines and Repository Structure - Define Git branching conventions. - Define commit conventions. - Establish the pull request workflow. - Define merge conflict resolution procedures. - Define the repository structure. | 16/10/2026 | T. Huynh; V. Phan | 100% |
| 3 | Establish procedures for checking and managing secrets. - Prepare the System Overview and Business Analysis - Prepare the system overview. - Analyze business processes. | 16/10/2026 | T. Huynh; V. Phan | 100% |
| 4 | Specify Customer and Administration Workflows - Analyze screening room management processes. - Analyze showtime scheduling processes. - Analyze payment processes. | 16/10/2026 | T. Huynh; | 100% |
| 5 | Checking | 17/10/2026 | T. Huynh; C. Nguyen | 100% |

# Issues and impacts:

# Next week's goals:

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | Design Data for Movies, Rooms, Seats, and Showtimes - Design Database Tables - Design the Movie Table - Design the Genre Table - Design the MovieGenre Table - Design the CinemaRoom Table - Design the Seat Table - Design the SeatType Table - Design the TicketType Table - Design the Showtime Table | 20/10/2026 | N. Nguyen |
| 2 | Design Data for Bookings, Tickets, Payments, and Users - Design the Booking Table - Design the BookingDetail Table - Design the Ticket Table - Design the Payment Table - Design the User Table - Design the Role Table - Design the UserRole Table | 23/10/2026 | N. Nguyen |
| 3 | Define Relationships, Constraints, and Data Integrity - Design Relationships - Define Primary and Foreign Keys - Define Data Types - Define Database Constraints - Verify Data Integrity - Prevent Showtime Overlaps - Prevent Duplicate Seat Bookings - Define Entity States - Define Deletion Rules - Normalize the Database - Review Database Indexes | 23/10/2026 | V. Phan |
| 4 | Finalize the ERD and Relational Schema - Create the ERD - Finalize the Relational Schema | 23/10/2026 | C. Nguyen |
| 5 | Checking | 24/10/2026 | T. Huynh; A. Tran |