Weekly Report

3/10/2026 – 10/10/2026

Group ID: 15

Project Name: Movie Theater Management and Online Ticket Booking System

Prepared by: Huynh Thanh Tu

Team members:

24120235 – Huynh Thanh Tu Project manager
24120098 – Nguyen Quoc Nam 
24120271 – Nguyen Trung Chinh

24120244 – Phan Van Viet

24120255 – Tran Thien An

# Achievements since last week:

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | Finalize System Scope and Actors - Identify the system type. - Define the system scope. - Identify system actors. - Identify core business processes. | 5/10/2026 | C. Nguyen T. Huynh; N. Nguyen | 100% |
| 2 | Specify Customer and Administration Workflows - Analyze customer workflows. - Analyze administrative workflows. - Identify non-functional requirements. - Design the system architecture. - Identify data entities. - Analyze the ticket booking business process. | 9/10/2026 | N. Nguyen; T. Huynh | 100% |
| 3 | Establish the Baseline for Requirements, Use Cases, and Preliminary Architecture - Identify system functions. - Develop Activity Diagrams. - Identify System Functions - Define Non-Functional Requirements - Develop Activity Diagrams - Design the System Architecture | 9/10/2026 | A. Tran; T. Huynh | 100% |
| 4 | Checking | 24/10/2026 | T. Huynh | 100% |

# Issues and impacts:

- The setup of the Jira and Slack platforms has been postponed.

Responsible: T. Huynh

Action date: 12/10/2026

# Next week's goals:

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | Establish the Baseline for Requirements, Use Cases, and Preliminary Architecture - Develop Use Case Diagrams. - Develop Sequence Diagrams. | 16/10/2026 | T. Huynh; V. Phan |
| 2 | Establish Collaboration Guidelines and Repository Structure - Define Git branching conventions. - Define commit conventions. - Establish the pull request workflow. - Define merge conflict resolution procedures. - Define the repository structure. | 16/10/2026 | T. Huynh |
| 3 | Establish procedures for checking and managing secrets. - Prepare the System Overview and Business Analysis - Prepare the system overview. - Analyze business processes. | 16/10/2026 | T. Huynh; V. Phan |
| 4 | Specify Customer and Administration Workflows - Analyze screening room management processes. - Analyze showtime scheduling processes. - Analyze payment processes. | 16/10/2026 | T. Huynh; |
| 5 | Checking | 17/10/2026 | T. Huynh; C. Nguyen |