Weekly Report

17/10/2026 – 24/10/2026

Group ID: 15

Project Name: Movie Theater Management and Online Ticket Booking System

Prepared by: Huynh Thanh Tu

Team members:

24120235 – Huynh Thanh Tu Project manager
24120098 – Nguyen Quoc Nam 
24120271 – Nguyen Trung Chinh

24120244 – Phan Van Viet

24120255 – Tran Thien An

# Achievements since last week:

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | Design Data for Movies, Rooms, Seats, and Showtimes - Design Database Tables - Design the Movie Table - Design the Genre Table - Design the MovieGenre Table - Design the CinemaRoom Table - Design the Seat Table - Design the SeatType Table - Design the TicketType Table - Design the Showtime Table | 20/10/2026 | N. Nguyen | 100% |
| 2 | Design Data for Bookings, Tickets, Payments, and Users - Design the Booking Table - Design the BookingDetail Table - Design the Ticket Table - Design the Payment Table - Design the User Table - Design the Role Table - Design the UserRole Table | 23/10/2026 | N. Nguyen | 100% |
| 3 | Define Relationships, Constraints, and Data Integrity - Design Relationships - Define Primary and Foreign Keys - Define Data Types - Define Database Constraints - Verify Data Integrity - Prevent Showtime Overlaps - Prevent Duplicate Seat Bookings - Define Entity States - Define Deletion Rules - Normalize the Database - Review Database Indexes | 23/10/2026 | V. Phan | 100% |
| 3 | Finalize the ERD and Relational Schema - Create the ERD - Finalize the Relational Schema | 23/10/2026 | C. Nguyen | 100% |
| 4 | Checking | 24/10/2026 | T. Huynh; A. Tran | 100% |

# Issues and impacts:

# Next week's goals:

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | Design Customer Flows, Screens, and Navigation - Define the Customer User Flow - Identify Customer Screens - Design the Web Layout - Design Navigation | 26/10/2026 | C. Nguyen; N. Nguyen |
| 2 | Specify Customer Screens - Design the Home Page - Design the Movie List Page - Design the Movie Detail Page - Design the Showtime Page • Design the Seat Selection Page • Design the Ticket Type Selection Page • Design the Booking Confirmation Page • Design the Payment Page • Design the Payment Result Page • Design the My Tickets Page • Design the Booking History Page • Design the Profile Page | 28/10/2026 | C. Nguyen; N. Nguyen |
| 3 | Define Components, UI States, Data, and Responsive Behavior - Identify Reusable Components - Define UI States - Identify Data to Be Displayed - Identify User Interactions - Define Responsive Behavior | 30/10/2026 | N. Nguyen |
| 4 | Finalize the API Contract and Access Control Policies - Define the API Contract - Design API Endpoints - Define Request and Response Structures - Define API Authentication and Authorization | 30/10/2026 | V. Phan |
| 5 | Standardize the Local Development Environment - Configure Docker for PostgreSQL - Configure Docker for the Backend - Configure Docker for the Frontend - Configure Docker Compose - Define Environment Variables - Document the Local Development Setup | 28/10/2026 | A. Tran |
| 6 | Create the README and Initial Architecture/Database Documentation - Create the README - Document the System Architecture - Document the Database | 30/10/2026 | T. Huynh; A. Tran |
| 7 | Prepare the System and Database Design Documentation - Design the System - Design the Database | 30/10/2026 | T. Huynh; N. Nguyen |
| 8 | Checking | 31/10/2026 | T. Huynh |