Weekly Report

12/10/2026 – 17/10/2026

Group ID: 15

Project Name: Movie Theater Management and Online Ticket Booking System

Prepared by: Huỳnh Thanh Tú

Team members:

24120235 – Huynh Thanh Tu Project manager
24120098 – Nguyen Quoc Nam 
24120271 – Nguyen Trung Chinh

24120244 – Phan Van Viet

24120255 – Tran Thien An

# Achievements since last week:

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | Complete and review the Vision Document | 13/10/2026 | T. Huynh; All | 100% |
| 2 | Prepare the Initial Project Plan and overall project schedule | 15/10/2026 | T. Huynh; All | 100% |
| 3 | Review system scope, actors and high-level requirements | 14/10/2026 | T. Huynh; N. Nguyen; C. Nguyen | 100% |
| 4 | Review the initial Use Case Diagram | 14/10/2026 | T. Huynh | 100% |
| 5 | Finalize repository workflow and Git conventions | 14/10/2026 | T. Huynh; C. Nguyen; V. Phan; T. An | 100% |
| 6 | Review and submit PA1 deliverables | 16/10/2026 | T. Huynh; All | 100% |

# Issues and impacts:

- Review the remaining PA1 deliverables to ensure consistency between the project scope, requirements and schedule.

Responsible: T. Huynh

Action date: 15/10/2026

- Confirm that the repository workflow and collaboration conventions are understood by all team members.

Responsible: T. Huynh

Action date: 16/10/2026

- Record any outstanding issues that may affect the transition to the next sprint.

Responsible: All team members

Action date: 17/10/2026

# Next week's goals:

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | Refine functional and non-functional requirements | 21/10/2026 | T. Huynh; All |
| 2 | Design database entities and relationships | 23/10/2026 | N. Nguyen; C. Nguyen |
| 3 | Define the API contract for core workflows | 24/10/2026 | C. Nguyen; V. Phan |
| 4 | Define system architecture and development conventions | 25/10/2026 | C. Nguyen; V. Phan; T. An |
| 5 | Begin setting up the backend and database foundation | 22/10/2026 – 29/10/2026 | C. Nguyen; N. Nguyen |
| 6 | Create the frontend structure and navigation | 22/10/2026 – 29/10/2026 | V. Phan; T. An |