Weekly Report

3/10/2026 – 12/10/2026

Group ID: 15

Project Name: Movie Theater Management and Online Ticket Booking System

Prepared by: Huỳnh Thanh Tú

Team members:

24120235 – Huynh Thanh Tu Project manager
24120098 – Nguyen Quoc Nam 
24120271 – Nguyen Trung Chinh

24120244 – Phan Van Viet

24120255 – Tran Thien An

# Achievements since last week:

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | Kickoff and agree on team workflow | 04/10/2026 | T. Huynh; All | 100% |
| 2 | Define problem, goals and project scope | 06/10/2026 | T. Huynh | 100% |
| 3 | Identify actors and high-level requirements | 08/10/2026 | T. Huynh; N. Nguyen; C. Nguyen | 100% |
| 4 | Set up repository and issue tracking | 09/10/2026 | C. Nguyen; D. Nguyen; A. Tran | 100% |
| 5 | Draft initial Use Case Diagram | 09/10/2026 | T. Huynh | 100% |
| 6 | Establish Git branching and commit conventions | 09/10/2026 | T. Huynh | 100% |

# Issues and impacts:

- The team is still refining the initial system scope and high-level requirements. This may affect the consistency of the design documents.

Responsible: T. Huynh

Action date: 14/10/2026

- The team needs to finalize the initial Use Case Diagram and align it with the agreed actors and requirements.

Responsible: T. Huynh

Action date: 14/10/2026

- The repository workflow and Git conventions need to be confirmed to ensure consistent collaboration among team members.

Responsible: T. Huynh

Action date: 13/10/2026

- The team needs to review the project schedule and remaining PA1 deliverables to ensure submission readiness.

Responsible: T. Huynh

Action date: 15/10/2026

# Next week's goals:

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | Complete and review the Vision Document | 13/10/2026 | T. Huynh; All |
| 2 | Prepare the Initial Project Plan and overall project schedule | 15/10/2026 | T. Huynh; All |
| 3 | Review system scope, requirements and initial Use Case Diagram | 14/10/2026 | T. Huynh; N. Nguyen; C. Nguyen |
| 4 | Finalize repository workflow and collaboration conventions | 14/10/2026 | T. Huynh; C. Nguyen; V. Phan; T. An |
| 5 | Review and submit PA1 deliverables | 16/10/2026 | T. Huynh; All |